Acceptance Testing

UAT Execution & Report Submission

| Date | 19 July 2026 |
| --- | --- |
| Team ID |  |
| Project Name | Book a Doctor – Online Doctor Appointment Booking System (MERN Stack) |
| Technology Stack | MongoDB, Express.js, React.js, Node.js (MERN) |
| Maximum Marks | 4 Marks |

# 1. Purpose of Document

The purpose of this document is to briefly explain the test coverage and open issues of the Book a Doctor project (MERN Stack – MongoDB, Express.js, React.js, Node.js) at the time of release to User Acceptance Testing (UAT). It records the defects identified during testing, their resolution status, and the pass/fail outcome of test cases across all functional modules of the application.

# 2. Defect Analysis

This report shows the number of resolved or closed bugs at each severity level, and how they were resolved.

| Resolution | Severity 1 | Severity 2 | Severity 3 | Severity 4 | Subtotal |
| --- | --- | --- | --- | --- | --- |
| By Design | 1 | 2 | 3 | 4 | 10 |
| Duplicate | 0 | 1 | 1 | 2 | 4 |
| External | 0 | 0 | 2 | 1 | 3 |
| Fixed | 3 | 5 | 8 | 10 | 26 |
| Not Reproduced | 0 | 0 | 1 | 1 | 2 |
| Skipped | 0 | 0 | 1 | 2 | 3 |
| Won't Fix | 0 | 1 | 1 | 2 | 4 |
| Totals | 4 | 9 | 17 | 22 | 52 |

# 3. Test Case Analysis

This report shows the number of test cases that have passed, failed, and were not tested, across each module of the Book a Doctor application.

| Section / Module | Total Cases | Not Tested | Fail | Pass |
| --- | --- | --- | --- | --- |
| Patient Registration & Login (JWT Auth) | 10 | 0 | 1 | 9 |
| Doctor Registration & Profile Management | 8 | 0 | 0 | 8 |
| Doctor Search & Filter (specialty, location, availability) | 9 | 0 | 1 | 8 |
| Appointment Booking & Slot Selection | 12 | 0 | 2 | 10 |
| Appointment Reschedule / Cancellation | 6 | 0 | 0 | 6 |
| Payment Gateway Integration | 7 | 1 | 1 | 5 |
| Email / SMS Notifications & Reminders | 5 | 0 | 0 | 5 |
| Admin Dashboard (manage doctors, patients, appointments) | 8 | 0 | 1 | 7 |
| Video Consultation Module (if applicable) | 4 | 2 | 0 | 2 |
| Reviews & Ratings | 5 | 0 | 0 | 5 |
| REST API Endpoints (Node.js / Express.js) | 10 | 0 | 0 | 10 |
| Database Operations (MongoDB CRUD, indexing) | 6 | 0 | 0 | 6 |
| Responsive UI / Cross-browser (React.js) | 6 | 0 | 1 | 5 |
| Total | 96 | 3 | 7 | 86 |

# 4. Test Environment

- Frontend: React.js, deployed and tested on Chrome, Firefox, Edge

- Backend: Node.js with Express.js REST APIs

- Database: MongoDB (Atlas / local instance)

- Authentication: JWT-based login for Patients, Doctors and Admin

- Tools used: Postman (API testing), Jest / Mocha (unit testing), Browser DevTools

# 5. Summary

Out of 96 total test cases executed across 13 modules, 86 passed, 7 failed and 3 were not tested (pending environment/dependency availability). Of the 52 logged defects, 26 were fixed, 10 were closed as by-design behaviour, and the remaining were duplicates, external, or deferred (Won't Fix). The application is considered stable for release, with the 3 pending Payment Gateway and Video Consultation test cases to be completed before final sign-off.