User Acceptance Testing (UAT) Template

Book a Doctor — Online Doctor Appointment Booking System

| Date | 19 July 2026 |
| --- | --- |
| Team ID |  |
| Project Name | Book a Doctor |
| Maximum Marks |  |

# Project Overview

Project Name: Book a Doctor

Project Description: A MERN-stack (MongoDB, Express.js, React.js, Node.js) web application that lets patients search for doctors, book and manage appointments, pay online, and lets doctors and admins manage schedules, profiles, and records.

Project Version: v1.0     |     Testing Period: 01 July 2026 to 18 July 2026

# Testing Scope

- Patient registration, login, and profile management

- Doctor search, filtering, and profile viewing

- Appointment booking, rescheduling, and cancellation

- Online payment for consultations

- Doctor dashboard for managing appointments

- Admin dashboard for managing doctors, patients, and platform data

- Email/SMS notifications for booking confirmations and reminders

# Testing Environment

URL/Location: https://staging.bookadoctor.example.com

Credentials: Test accounts provided separately for Patient, Doctor, and Admin roles.

# Test Cases

| ID | Scenario | Steps | Expected Result | Actual Result | Result |
| --- | --- | --- | --- | --- | --- |
| TC-001 | Register with valid email & password | Open Register → enter valid details → Submit | Account created; redirected to login with success message | Account created and redirect worked as expected | Pass |
| TC-002 | Cannot register with used email | Open Register → enter existing email → Submit | Error: 'Email already registered' | Correct error message displayed | Pass |
| TC-003 | Search doctors by specialty | Login → Find Doctors → select 'Cardiology' filter | List shows only cardiologists, sorted by availability | Filter worked; sort order matched availability | Pass |
| TC-004 | Book an available slot | Select doctor → pick open slot → Confirm | Slot booked, marked unavailable, confirmation shown | Booking confirmed; slot updated in real time | Pass |
| TC-005 | Cannot double-book same slot | Two patients select same slot simultaneously → both confirm | Only first request succeeds; second gets 'Slot no longer available' | Second request correctly blocked with error | Pass |
| TC-006 | Doctor views upcoming appointments | Login as Doctor → open Dashboard | List of upcoming appointments with patient name & time | Dashboard displayed correct appointment list | Pass |
| TC-007 | Admin deactivates a doctor profile | Login as Admin → Doctor Management → Deactivate | Doctor hidden from patient search; record retained | Doctor hidden from search; record retained in DB | Pass |
| TC-008 | Payment fails gracefully on declined card | Book appointment → enter declined test card → Submit | Clear decline message shown; booking not confirmed | Decline message shown, but wording unclear to test users | Fail |

# Test Execution Summary

Fig. 1 — Result summary across all 8 executed test cases (7 Pass, 1 Fail)

# Bug Tracking

| Bug ID | Description | Steps to Reproduce | Severity | Status | Additional Feedback |
| --- | --- | --- | --- | --- | --- |
| BG-001 | Decline-message wording on failed payment is unclear to users | Book appointment → use declined test card → Submit payment | Medium | Open | Suggest plain-language message: 'Payment declined by your bank — please try another card.' |
| BG-002 | Reschedule confirmation email delayed by ~5 seconds | Reschedule an existing appointment → check inbox | Low | In Progress | Not urgent, but worth checking the email queue/worker under load. |

# Sign-off

Tester Name: ___________________________          Date: 18 July 2026

Signature: ___________________________